Provisional action prior to RE-2 installation and commissioning

Chambers, Partial installation with 50% chambers ?

Temp cables mounted BEFORE installation unlike RE+3

Installation tooling  ( Alternative for 80% using manual load balancing hoist , see  example test………

People

with cherry picker licences

and transport to SX5

Safety and clothing

Cabinets for materials

Tools and tool box

Mounting elements, Screws etc

Cables		HV LV DCS Signal Temp

HV Commissioning

Gas Rack commissioning

Gas piping and its operation through the gas rack

Cooling piping through chambers and to manifold

Cooling Commissioning

LBC		installation	relief bars already done for RE1

LB 		installation RE1 and RE2

LV power  to run up sectors

Commissioning, full scale without Easycrates and mobile HV

Green Baraque		DAQ

Cosmics with coincidence between RE1 and RE2

I Crotty 13 Feb 2007