YE and YB installation mini-workshops

# YE: Monday 13 Sept 09:00-13:30, 40-R-A10, VRVS to be arranged

Topics for discussion (guidelines)

Current Status+review of installation procedures (+ related integrity tests)

(max 15 mins each)

Cableways

Pipework, including  gas, coolant, inertion

HE + cables  (incl RBX, source drivers etc)

EE,ES and RE1/1 (dummies, patch panels, cables, link

Boxes, trial assemblies etc

ME1/1 + cables

ME+RE 1/2 +1/3 +cables

ME + RE on YE 2 and YE 3

YE1 Installation planning up to lowering:     (30 mins)

Overview

Discussion of sequence

Cabling task (common and sub-detector specific)

Testing and pre-commissioning

Resources (people, cranes, SX5 layout, cherry pickers, platforms, scaffolding, temporary

storage  etc)

Installation (+ related integrity tests)

Cabling Task

# YB: Tuesday 14 Sept 09:00-13:30, 40-R-A10  VRVS to be arranged

Topics for discussion (guidelines)

Current Status +review of remaining installation procedures (+ related integrity tests)

(max 15 mins each)

Cableways

Pipework, including gas, coolant inertion

DT +RB + cables  (incl RBX, source drivers etc)

HO (incl RBX and cables)

YB Installation planning up to lowering:     (30 mins)

Overview and sequence.

Special problems of YB0?

Cabling task (common and sub-detector specific)

Testing and pre-commissioning

Resources (people, cranes, SX5 layout, cherry pickers, platforms, scaffolding, temporary

storage  etc)

Installation (+ related integrity tests)

Cabling Task