## Slide 1
CMS Beam pipe Ph2, (v5.4.1)
Design and Installation procedure.
CMS open 10.25m (-Z, 10.4m)
Installation layout:
Platforms
Tables
tools

## Slide 2
Installation drawings

## Slide 3
CMS Beam pipe Ph2
New FWD vac. and BP support

## Slide 4
Installation procedure
Installation of the new CMS Beam pipe (v5.4.1) are based on first CMS Beam pipe installation, consider that sequences and tools could be used in the same way with certain modification and new verification.
Central Beam pipe
installation
HF&CT2 Beam pipe
installation
EndCap Beam pipe
installation

## Slide 6
3D envelope
3D model
Z position
diameter
Present BP
Present BP
Present BP

## Slide 7
Beam pipe supports
modifications
@3200
@1630
@10700
To be modified

## Slide 8
Permanent BP and pump support at 16.5m.
The Permanent BP and pump support is attached to the new forward support, for vac. equipment, installed during LS2, but compatible for LS3.
Need to support end of the CT2 pipe and pump station independently and to provide alignment.
Design of the support and alignment elements are in direct relation with the type of vacuum connections ( flange by screws, clamps or chains).
@16500

## Slide 10
Bake out position
CMS open 3.74m

## Slide 11
Access scaffolds
Bellow module Installation
Temporary Support inside YE1
Connection of the bake out equ.(central part)
Sequence of the CMS Beam Pipe Installation