Answers to missing information for ZEC installations:

YE+3:

- Exact positions of patch panels #13, 14, 15, 16 for RE+3. (Ian Crotty)

- Position and size of the cable tray on the foot of the wheel on the negative side. (Dan Wenman)

- Allocation and size of bulkheads on patch panels for RE+3. (Ian Crotty)

YB0:

- Layout of cable trays. (Jean Bos, Jean Claude, Lucien)

- Patch panel for all gas pipes between the feet.

(Mimmo Dattola, the position of mini racks for the ECAL is needed before we can finalize exact position of the patch panels. The estimated time for this an additional 2-3 weeks)

- Positions of the cooling distribution panels. (Mimmo Dattola)

- Way of connecting HB cooling pipes to the manifold.

(We plan to use flexible hoses as in the end-cap to connect from the iron to the peripheral manifold. Jean will provide the general layout of the manifold and position of the distribution blocks as agreed with Stephane)

- Envelopes for gas and cooling pipes.

- 3D model showing the grid/coordinate system on the vacuum tank has been included on the enclosed CD. This coordinate system shall be used on the drawings for the ECAL and HCAL piping in order to enable the correct position of the pipes on the YB0 barrel wheel and vacuum tank.

YE-3:

- Exact positions of patch panels #13, 14, 15, 16 for RE-3. (Ian Crotty)

- Position and size of the cable tray on the foot of the wheel on the positive side. (Dan Wenman)

- Allocation and size of bulkheads on patch panels for RE-3. (Ian Crotty)