## Slide 1: Report on 1.6mm GT RPC
Imran & Ian
11 Aug 2016

## Slide 2
Genaeral Chamber condition
Gas inlet strength
First results

## Slide 3: Work to be done
Gas circuit to PP
Move PP to common side so all services are on same edga
Flat cable connections to PP
Ground connection of the reference shield
Repair gas inlet

## Slide 4
Mechanical condition

## Slide 5
Compression of gaps
FEB distribution and mounting

## Slide 6
Cu/Mylar reference shield. Solder pulled off.

## Slide 7
Soft gas pipes, too short to link to circuit
Broken Gas pipe

## Slide 8
Top Gap HV cable
Bottom Gap HV cable

## Slide 9
Gas inlet repaired by Naples technician
Excess epoxy cleaned back the next day

## Slide 10
Gas circuit as installed by Imran

## Slide 11
Hv cut out for Bottom gap
Top gap left as is

## Slide 12: Programme to understand gas inlet strength
What are the possible fracture/load modes
Static Shear load test, with realistic load application through PELD pipe
Impulse measurement
Energy to fracture

## Slide 13
1 to 5kg load , age dependence to rupture. Results to come from Fernando

## Slide 14: Conclusions
Work on gas still to be tidied
Flat cables to be remade (equal length) as the PP is on the other side
Grounding of side strips
Mounting in the Trolley

## Slide 15: All material 1.6mm GT Aug 2016
http://project-cms-rpc-endcap.web.cern.ch/project-cms-rpc-endcap/rpc/UpscopeHighEta/RPCDevelopements/RE31and41/ProtoGTNov2015/ProtoGT4Aug2016/