## Slide 1: Installed OF USC to UXC minus and plus Z
Ian, Ivan and Andres
1 Sept 2020

## Slide 2
Installed OF chamber to UXCV from USC. Four cables each with 144 fibres.
YE1 PP connection
OTDR commission of link for data and control funcions. No termination other tan protection is required.
Connectivity test to verify mapping from USC to chambers in UXC. Requires access to the chamber ends !

## Slide 3
Minus Z Trigger tunnel, USC to UXC
OF will be stored under the Trigger crates, specifically S1F03
Storage of excess length under the S1F03 using original Ecal storage

## Slide 4
Serious protection of OF is necessary in the Main cable chain. Newly installed Hcal are suffering.
Small space left in Main cable chain

## Slide 5
Access from Trigger tunnel in UXC to X0 under the experiment
The descent into the X0 to go off to the Main cable chains (-Z)

## Slide 6
Alternative routes were studied with colleagues, including the original path shown in red.
Final destination in UXC

## Slide 7
Final routing around the front of the YE-1 patch panel following the chamber OF.
Chamber OF on top and the USC at the bottom

## Slide 8
Accessing X0 we located some few spare cm2 in the fibre area.
Plus Z
This is the Main Cable Chain (+Z Near) that is absolutely full in the accessible channels

## Slide 9
There is a phenomina of the cables shuffling up and/or down the cable chain and as they are constrained, originally at one end only, they can become compressed and leave the chain as can be seen in numerous cases. Tension may not bee a problem if the above condition has been respected through out.

## Slide 11
Original routing

## Slide 12
We have made a great effort to obtain the dedicated boxes for making the OF connections and so to avoid damage, tight radii and non professional quality we should find those with the appropriate skills, such as the Russian team.
The YE1 PP
We have to go from this, on the left to something like the image on the right

## Slide 13
Document explain what was done in 904
http://project-cms-rpc-endcap.web.cern.ch/rpc/UpscopeHighEta/RPCDevelopements/RE31and41/Services/OpticalFibres/QA/Method/OpticalFiberTest.pptx
Commissioning of the OF system USC to RE3/1 and RE4/1 chambers.
Data should be cross checked with that from 904 to look for attenuation and interruption

## Slide 14
How to verify the mapping from USC to the Chambers ?
The signal cabling for the previous RE chambers was frought with errors.
The identification of the OF in the USC that goes to one of the RE3/1 or RE4/1 chambers can be done by using the laser tool shown here. This is applied to either the USC end or the chamber end, I would suggest the chamber end as there is less likelihood of being exposed to the laser while looking in the structured environment of the USC rather than the unstable and more confused situation in a cherry picker.
The real question is how to set up the USC end, at the moment all the LC connectors are under the S1 racks protected in there massive sleeve, 1.5m long.
They could be individually labelled, chamber ID, and repacked for final connection to the fan out (re-arranger) box shown.
The fibres could be brought out into the rack area with or with out mounting in the Fan out box shown. They will finally go to this box one day. Can the box be mounted today in the S1F03 ?

## Slide 15
Micos range
https://www.youtube.com/watch?time_continue=1&v=BTJ_yh3610s&feature=emb_title
https://www.youtube.com/watch?time_continue=11&v=PLWhW1Mkzeg